AutoClaim Major Update — Implementation Plan 5 Phases · 12 Tasks · ~9 Weeks · Basil Sabu — FISAT, 2025

# 1. Project Overview

This document details all changes required to evolve AutoClaim from its current v1.0 implementation (mini-project) to the v2.0 feature set defined by the major updates brief. The plan covers 5 sequential phases, 12 implementation tasks, new third-party service integrations, database migrations, and a recommended free-tier tech stack.

## 1.1 What Is Changing

•  Claim submission flow restructured from 1-step to 5-step (GD entry → agent clearance → image upload → AI pipeline → payout)

•  Agent live video verification session added with ID, VIN, and damage snapshot capture

•  Coverage amount engine introduced with yearly depreciation and workshop-type labour rates

•  Payout logic with 75% threshold rule and totaled vehicle detection

•  AI pipeline extended with AI-generated image detection, VIN OCR, and ID document verification

•  Auto-approval threshold changed from fixed admin config to 20% of dynamic coverage amount

## 1.2 Phase Summary

| Phase | Focus | Timeline | Tasks | Scope |
| --- | --- | --- | --- | --- |
| Phase 1 | Claim flow redesign | Week 1–2 | 2 | GD entry, workshop type, 5-step claim flow, multi-state FSM |
| Phase 2 | Video verification | Week 3–4 | 2 | Agent live video call, ID/VIN/damage capture, AI-generated image detection |
| Phase 3 | Coverage engine | Week 4–6 | 3 | Coverage calc, depreciation, labour charges, payout thresholds, totaled check |
| Phase 4 | AI pipeline upgrades | Week 6–8 | 3 | VIN OCR, ID verification, Groq prompt upgrades, multi-image consistency |
| Phase 5 | QA & hardening | Week 9 | 2 | Regression tests, DB migration (Alembic), load testing |

# 2. Phase 1 — Claim Submission Flow Redesign

Phase 1: Claim Submission Flow Redesign Week 1–2 ¦ Est. 1–2 devs

The most foundational change in v2.0. The current system accepts images immediately at claim creation. The new flow introduces a mandatory agent clearance gate before any images can be uploaded, and requires GD (General Diary) entry and workshop type at the point of first submission.

### New Claim State Machine

The existing claim status field must be extended to support the following states in sequence:

•  PENDING_CLEARANCE — claim created with GD entry; awaiting agent video verification

•  CLEARED — agent has conducted video call and issued clearance; user unlocked to upload images

•  SUBMITTED — images uploaded, AI pipeline triggered (existing pipeline continues from here)

•  APPROVED / FLAGGED / REJECTED — unchanged from current implementation

| T1 | GD entry + workshop type fields on claim submission Update Full-stack Effort: ★★☆☆☆ |
| --- | --- |
|  | WHAT TO BUILD • Add GD (General Diary) entry number as a required field on the claim submission form • Add workshop type selector: Authorised Dealership or Multi-Brand Workshop • Store both fields on the claims table for use by the coverage engine in Phase 3 HOW TO IMPLEMENT • DB migration: add gd_entry_number (VARCHAR, required) column to claims table • DB migration: add workshop_type (ENUM: authorised / multibrand) column to claims table • Backend: update POST /claims to accept and validate both new fields • Frontend: add GD number input and workshop type radio/select to ClaimSubmissionForm.jsx before image upload section • Validation: return HTTP 422 if gd_entry_number is blank on new submissions FILES AFFECTED db/models.py api/claims.py ClaimSubmissionForm.jsx |

| T2 | Multi-step 5-stage claim flow with agent clearance gate New Full-stack Effort: ★★★★☆ |
| --- | --- |
|  | WHAT TO BUILD • Step 1: Policyholder submits GD entry + workshop type → claim enters PENDING_CLEARANCE • Step 2: Agent receives claim in dashboard, initiates live video call session for verification • Step 3: After video call, agent issues clearance — claim moves to CLEARED state • Step 4: Policyholder receives notification, unlocks image upload + accident details form • Step 5: Policyholder submits damage images → AI pipeline triggers as before HOW TO IMPLEMENT • Add new claim status enum values: PENDING_CLEARANCE, CLEARED to db/models.py • New endpoint: PUT /claims/{id}/clearance (Agent-only) — sets status to CLEARED, stores captured media paths • Frontend: wrap image upload section in conditional render — show only when claim.status === CLEARED • Notification: create in-app notification to policyholder when agent sets clearance • Agent dashboard: add Pending Clearance tab with Initiate Video Call and Issue Clearance actions • Background task: trigger AI pipeline only after SUBMITTED state (not on initial POST /claims) FILES AFFECTED db/models.py api/claims.py background_tasks.py AgentDashboard.jsx ClaimDetail.jsx |

# 3. Phase 2 — Agent Video Verification Module

Phase 2: Agent Video Verification Module Week 3–4 ¦ Est. 1–2 devs

Introduces the live video session capability for agents and adds strict AI-generated image detection to the fraud pipeline. The video infrastructure uses an embeddable third-party widget (no custom WebRTC server required) and the captures feed directly into the forensic PDF report.

| T3 | Live video call session with agent snapshot capture New Full-stack Effort: ★★★★★ |
| --- | --- |
|  | WHAT TO BUILD • Agent can initiate a video session from the claim detail page, linked to the specific claim • During the call, agent can take three categories of snapshot: ID document, VIN plate, and damage photos • Captured images stored as claim_documents with label: agent_captured_id, agent_captured_vin, agent_captured_damage • All agent-captured images and capture timestamps shown in the forensic PDF report in a new Agent Verification section HOW TO IMPLEMENT • Video call: embed Daily.co or Jitsi Meet iframe in VideoCallPanel.jsx — no backend WebRTC needed • New endpoint: POST /claims/{id}/agent-capture (Agent-only, multipart) — accepts image file + label, saves to `uploads/agent_captures/` • DB: add captured_by (agent_id FK) and `capture_type` (ENUM) columns to claim_documents table • Frontend: VideoCallPanel.jsx — embed call widget with snapshot button row, POST captured frames to agent-capture endpoint • PDF: add Agent Verification section to pdf_report_service.py with thumbnail grid and capture metadata FILES AFFECTED api/claims.py db/models.py pdf_report_service.py VideoCallPanel.jsx AgentDashboard.jsx |

| T4 | AI-generated image detection (strict fraud rule) New Backend Effort: ★★★☆☆ |
| --- | --- |
|  | WHAT TO BUILD • Add a dedicated AI-image generation detection stage to the pipeline • Detect images synthetically generated by tools such as Stable Diffusion, Midjourney, or DALL-E • Flag AI-generated images as CRITICAL fraud severity — auto-rejected without agent review • Complement existing ELA + Groq screen-recapture detection (which catches edited/recycled real photos) HOW TO IMPLEMENT • Primary: integrate Hive Moderation API (1,000 free calls/month) for AI-generated image classification • Fallback: extend groq_service.py prompt to explicitly ask: Is this a real photograph or AI-generated/CGI? Return REAL or AI_GENERATED with confidence score • Add rule A6 — AI_GENERATED_IMAGE with CRITICAL severity to `verification_rules.py` • Store ai_generated_score (float 0–1) in forensic_analyses table • Surface result in PDF report Image Authenticity section alongside ELA score FILES AFFECTED services/ela_service.py services/groq_service.py services/verification_rules.py db/models.py |

# 4. Phase 3 — Coverage & Depreciation Engine

Phase 3: Coverage & Depreciation Engine Week 4–6 ¦ Est. 1 dev

The core business logic upgrade. Introduces dynamic coverage amount calculation with depreciation, workshop-type-dependent labour charges, and a rule-based payout system with a totaled vehicle check. All calculations are deterministic and must be unit-tested against the formulas specified in the updates brief.

### Coverage Formula (from updates brief)

•  Base coverage = ex-showroom price × 0.95

•  Depreciation rate = 5% in year 1, increases by +3% per additional year (year 1: 5%, year 2: 8%, year 3: 11% ...)

•  Coverage at claim time = base_coverage × (1 − depreciation_rate)

•  Auto-approval threshold = 20% of coverage amount (replaces current fixed admin config)

### Payout Decision Logic

•  Estimation amount < 75% of coverage → pay full estimation amount

•  Estimation amount ≥ 75% and < 100% of coverage → pay 70% of coverage amount

•  Estimation amount ≥ coverage amount → flag as TOTALED, do not auto-approve, requires agent decision

| T5 | Coverage amount calculation with yearly depreciation New Backend Effort: ★★★☆☆ |
| --- | --- |
|  | WHAT TO BUILD • Compute coverage amount at claim submission time using vehicle ex-showroom price, policy start date, and accident date • Apply yearly depreciation starting at 5% increasing by 3% per additional year • Store computed coverage amount on the claims record for use by payout and rule engine • Display coverage amount on agent review page and in PDF report HOW TO IMPLEMENT • Add ex_showroom_price (NUMERIC) column to policies table — set during policy creation • New service: coverage_calculator.py — function `compute_coverage(ex_showroom, policy_start_date, accident_date)` • Formula: years = floor((accident_date - start_date).days / 365); dep = 0.05 + years * 0.03; coverage = ex_showroom * 0.95 * (1 - dep) • Add coverage_amount (NUMERIC) and `years_elapsed` (INT) columns to claims table • Call coverage_calculator in POST /claims handler, store result before returning • Expose coverage_amount in `GET /claims/{id}` response and render on agent review UI FILES AFFECTED services/coverage_calculator.py (NEW) db/models.py api/claims.py ClaimDetail.jsx |

| T6 | Labour charge addition based on workshop type Update Backend Effort: ★★☆☆☆ |
| --- | --- |
|  | WHAT TO BUILD • Authorised dealership workshops: labour charge = 30% of total parts cost • Multi-brand workshops: labour charge = 25% of total parts cost • Labour added as a separate line item in the repair cost breakdown JSON • Final estimated amount = parts cost + labour charge HOW TO IMPLEMENT • Modify repair_estimator_service.py: after computing parts_total, read `workshop_type` from claim record • Apply: labour_rate = 0.30 if workshop_type == authorised else 0.25 • Add {item: Labour charges, cost: labour_cost, type: service} to repair_cost_breakdown JSON array • Update estimated_cost_min and `estimated_cost_max` on claims to include labour in both bounds • Add Labour row to cost breakdown table in PDF report (separate from parts) FILES AFFECTED services/repair_estimator_service.py services/pdf_report_service.py |

| T7 | Payout logic with 75% threshold and totaled check New Backend Effort: ★★★☆☆ |
| --- | --- |
|  | WHAT TO BUILD • Implement the three-branch payout decision rule as specified in the updates brief • Add TOTALED_VEHICLE as a new CRITICAL verification rule that blocks auto-approval • Replace fixed admin auto-approval threshold with 20% of dynamic coverage amount • Store payout amount and payout type on claims for display to agent and in PDF HOW TO IMPLEMENT • Add function compute_payout(estimation_amount, coverage_amount) to `coverage_calculator.py` returning `{payout, payout_type, is_totaled}` • payout_type values: full_estimate ¦ capped_at_70pct_coverage ¦ totaled • Add payout_amount (NUMERIC) and `payout_type` (VARCHAR) columns to claims table • Add rule D3 — TOTALED_VEHICLE (CRITICAL) to `verification_rules.py` when `is_totaled = True` • Update auto-approval check: threshold = coverage_amount * 0.20 (dynamic, not from admin config table) • Render payout breakdown panel on agent review page and add Payout Decision section to PDF report FILES AFFECTED services/coverage_calculator.py services/verification_rules.py api/claims.py db/models.py ClaimDetail.jsx |

# 5. Phase 4 — AI Pipeline Upgrades

Phase 4: AI Pipeline Upgrades Week 6–8 ¦ Est. 1 dev

Extends the existing Groq Vision pipeline with two new OCR verification tasks (VIN and ID document) using the agent-captured images from Phase 2, and upgrades existing Groq prompts for stronger fraud signal extraction.

| T8 | VIN extraction and cross-validation from agent-captured image New Backend Effort: ★★☆☆☆ |
| --- | --- |
|  | WHAT TO BUILD • Extract the 17-character VIN from the agent-captured VIN image using Groq Vision • Cross-validate extracted VIN against the VIN stored on the policy record • Treat VIN mismatch as a CRITICAL fraud indicator — same severity as plate mismatch (rule B2) HOW TO IMPLEMENT • Add vin_ocr() function to `ocr_service.py` — triggered only when `agent_captured_vin` image exists in claim_documents • Groq prompt: Read the 17-character VIN from this image. Return only the VIN string or NO_VIN_FOUND • Add policy_vin (VARCHAR 17) column to policies table — populated at policy creation • Add rule B5 — VIN_MISMATCH (CRITICAL) to `verification_rules.py` • Store extracted_vin in forensic_analyses table • Add VIN match/mismatch row to Agent Verification section of PDF report FILES AFFECTED services/ocr_service.py services/verification_rules.py services/ai_orchestrator.py db/models.py |

| T9 | ID document verification from agent-captured image New Backend Effort: ★★☆☆☆ |
| --- | --- |
|  | WHAT TO BUILD • Extract name and ID number from the agent-captured identity document photo (driving licence or Aadhaar) • Cross-validate extracted name against the registered policyholder name on the policy • Flag identity mismatch as CRITICAL — prevents auto-approval HOW TO IMPLEMENT • New function extract_id_info(image_path) in `ocr_service.py` using Groq Vision • Prompt: Extract the full name and ID number from this Indian identity document. Return JSON: {name, id_number, doc_type} • Add rule B6 — IDENTITY_MISMATCH (CRITICAL) using fuzzy name matching (>=80% similarity threshold via `difflib`) • Store extracted_id_name and `id_doc_type` in forensic_analyses table • Add ID verification result (match/mismatch with similarity score) to PDF Agent Verification section FILES AFFECTED services/ocr_service.py services/verification_rules.py services/ai_orchestrator.py db/models.py |

| T10 | Groq Vision prompt upgrades across existing pipeline stages Update Backend Effort: ★★☆☆☆ |
| --- | --- |
|  | WHAT TO BUILD • Update forensics prompt to explicitly detect AI-generated image indicators (complements Hive API) • Update plate OCR prompt with contrast-enhanced second-pass for partially occluded plates • Add multi-image consistency check across all damage images in a single Groq API call • New rule C3 — MULTI_IMAGE_INCONSISTENCY for mismatched lighting, background, or vehicle angle across images HOW TO IMPLEMENT • groq_service.py: add AI generation detection instruction block to forensics system prompt • ocr_service.py: add second-pass variant with CLAHE contrast-enhanced plate crop before EasyOCR fallback • groq_service.py: send all damage image thumbnails (resized to 512px) in a single Groq call for cross-image consistency check • Add rule C3 — MULTI_IMAGE_INCONSISTENCY (HIGH severity) to `verification_rules.py` • Store multi_image_consistency_score in forensic_analyses FILES AFFECTED services/groq_service.py services/ocr_service.py services/verification_rules.py db/models.py |

# 6. Phase 5 — QA, Integration Testing & DB Hardening

Phase 5: QA, Integration Testing & DB Hardening Week 9 ¦ Est. 1–2 devs

| T11 | End-to-end regression testing for all new flows Update Full-stack Effort: ★★★☆☆ |
| --- | --- |
|  | WHAT TO BUILD • Test complete 5-step flow: GD submit → agent clearance → user image upload → AI pipeline → payout credit • Test coverage/depreciation edge cases: year 0 (new vehicle), year 5 (heavily depreciated), totaled vehicle • Test all three payout branches: below 75%, between 75–100%, and at/above coverage amount • Test video capture → ID/VIN OCR → mismatch rule trigger end-to-end • Confirm PDF report renders correctly with all new sections (Agent Verification, Payout Decision) HOW TO IMPLEMENT • Extend unit tests in tests/ for `coverage_calculator.compute_coverage` with tabular test cases • Extend unit tests for compute_payout covering all three branches and edge values • Add integration test claim: authorised workshop, 3-year vehicle, moderate damage — verify labour = 30% and correct payout • Add integration test claim: estimation >= coverage — verify TOTALED rule fires and wallet is NOT credited • Update Swagger test suite for new endpoints: PUT /claims/{id}/clearance, `POST /claims/{id}/agent-capture` • Update PDF sample files in sample/ directory with new section screenshots FILES AFFECTED tests/ sample/ |

| T12 | Alembic database migration — backwards-compatible schema changes Critical Backend Effort: ★★☆☆☆ |
| --- | --- |
|  | WHAT TO BUILD • All new columns must be added safely — existing claim records must not crash or lose data • Existing claims should display N/A or Not calculated for coverage/payout fields rather than erroring • New required fields (gd_entry_number, workshop_type) must be nullable for migration on existing rows HOW TO IMPLEMENT • Add Alembic to requirements.txt and initialise with `alembic init alembic/` in the server directory • Create migration: add gd_entry_number (nullable VARCHAR), `workshop_type` (nullable ENUM, default: multibrand) • Create migration: add coverage_amount (nullable NUMERIC), `payout_amount` (nullable NUMERIC), `payout_type` (nullable VARCHAR) • Create migration: add policy_vin to policies, `ai_generated_score` to forensic_analyses • Run alembic upgrade head on a copy of `autoclaim.db` and verify all existing claim records load cleanly via `GET /claims/all` • Make gd_entry_number required only for NEW submissions (backend validation), not as a DB NOT NULL constraint FILES AFFECTED alembic/versions/ (NEW) alembic/env.py (NEW) db/models.py requirements.txt |

# 7. Recommended New Tech Stack — Free Tier

All services below have a free tier sufficient for development and demo usage. No paid plans are required to implement or present the v2.0 feature set.

## 7.1 Video Call Integration

| Tool / Service | Purpose | Free Tier Limit | Used For |
| --- | --- | --- | --- |
| Daily.co | WebRTC video call embed | 10,000 min/month free | Phase 2 — agent video sessions |
| Jitsi Meet | Open-source, self-hosted WebRTC | Unlimited (self-host) | Phase 2 — alternative if no API key needed |

Recommendation: Use Daily.co for its simple iframe embed and React SDK. A room can be created per claim via the Daily.co REST API (one call per claim, no SDK install required on backend). If API keys are a concern, Jitsi Meet can be embedded as a plain iframe with a random room name — zero backend cost.

## 7.2 AI-Generated Image Detection

| Tool / Service | Purpose | Free Tier Limit | Used For |
| --- | --- | --- | --- |
| Hive Moderation API | AI-generated image classifier | 1,000 calls/month free | Phase 2 — Task T4 |
| Groq Vision (existing) | LLM-based AI image detection prompt | Existing quota | Phase 2 — fallback detector |
| Sightengine | AI-generated / deepfake detection | 100 free calls/day | Phase 2 — alternative to Hive |

Recommendation: Use Hive as the primary detector (highest accuracy for synthetic images) with the existing Groq Vision prompt as a zero-cost fallback when Hive quota is exhausted.

## 7.3 Database Migrations

| Tool / Service | Purpose | Free Tier Limit | Used For |
| --- | --- | --- | --- |
| Alembic | Python DB schema migration tool | Free / open-source | Phase 5 — all schema changes |

Alembic is the standard migration companion to SQLAlchemy and requires no additional service. Install: pip install alembic.

## 7.4 Fuzzy Name Matching (ID Verification)

| Tool / Service | Purpose | Free Tier Limit | Used For |
| --- | --- | --- | --- |
| difflib (stdlib) | Python built-in fuzzy string match | Free / built-in | Phase 4 — Task T9 ID name match |
| rapidfuzz | Faster fuzzy matching library | Free / open-source | Phase 4 — higher accuracy alternative |

difflib.SequenceMatcher is sufficient for name comparison. rapidfuzz is recommended if matching performance becomes a bottleneck with many claims.

## 7.5 Existing Services to Retain (No Change)

| Tool / Service | Purpose | Free Tier Limit | Used For |
| --- | --- | --- | --- |
| Groq API (existing) | Primary OCR + Vision forensics | Free developer tier | All phases — no change |
| Ultralytics YOLO11m | Vehicle damage segmentation | Free / open-source | All phases — no change |
| EasyOCR (existing) | Fallback plate OCR | Free / open-source | All phases — no change |
| ReportLab (existing) | PDF forensic report generation | Free / open-source | All phases — no change |
| FastAPI + SQLite | Backend + database | Free / open-source | All phases — SQLite → PostgreSQL for production |

# 8. Complete File Change Index

A reference table of every file modified or created across all phases.

| File | Change | Phase(s) | Summary |
| --- | --- | --- | --- |
| db/models.py | Update | 1, 2, 3, 4, 5 | New columns: gd_entry_number, workshop_type, coverage_amount, payout_amount, policy_vin, ai_generated_score, extracted_vin, extracted_id_name |
| api/claims.py | Update | 1, 2, 3 | New endpoints: PUT /clearance, POST /agent-capture; updated POST /claims to call coverage calculator |
| background_tasks.py | Update | 1 | Trigger AI pipeline only from SUBMITTED state, not on initial claim creation |
| services/ai_orchestrator.py | Update | 2, 4 | Add VIN OCR and ID OCR stages when agent captures are present |
| services/coverage_calculator.py | New | 3 | New service: compute_coverage(), compute_payout() functions |
| services/repair_estimator_service.py | Update | 3 | Add workshop-type-based labour charge to cost breakdown |
| services/verification_rules.py | Update | 2, 3, 4 | New rules: A6 AI_GENERATED, D3 TOTALED_VEHICLE, B5 VIN_MISMATCH, B6 IDENTITY_MISMATCH, C3 MULTI_IMAGE_INCONSISTENCY; dynamic auto-approval threshold |
| services/groq_service.py | Update | 2, 4 | Add AI-generation detection prompt; multi-image consistency check call |
| services/ocr_service.py | Update | 4 | New functions: vin_ocr(), extract_id_info(); second-pass plate OCR with CLAHE |
| services/pdf_report_service.py | Update | 2, 3 | New sections: Agent Verification, Payout Decision; Labour line in cost table |
| services/ela_service.py | No change | — | Existing ELA service unchanged |
| alembic/versions/ | New | 5 | All schema migrations for new columns across all phases |
| alembic/env.py | New | 5 | Alembic environment configuration for SQLAlchemy |
| ClaimSubmissionForm.jsx | Update | 1 | Add GD number input, workshop type selector; conditional image upload section |
| AgentDashboard.jsx | Update | 1, 2 | Add Pending Clearance tab; Issue Clearance button; VideoCallPanel embed |
| VideoCallPanel.jsx | New | 2 | Video call iframe embed + snapshot capture button row |
| ClaimDetail.jsx | Update | 3, 4 | Coverage amount panel, payout decision breakdown, VIN/ID match display |
| requirements.txt | Update | 2, 4, 5 | Add: alembic, rapidfuzz; optional: hive-api-python |
| tests/ | Update | 5 | New unit and integration tests for coverage_calculator, payout, new rules |

# 9. Implementation Notes & Risks

## 9.1 Development Priority Order

•  T1 and T2 (claim flow FSM) must be completed before any other phase — all downstream tasks assume the 5-step flow

•  T5, T6, T7 (coverage engine) should be developed together in the same sprint — they share the coverage_calculator service

•  T8 and T9 (VIN/ID OCR) depend on T3 (agent captures) being implemented first

•  T12 (Alembic migration) should be written incrementally as each task adds columns — not deferred to the end

## 9.2 Known Risks

•  Groq Vision API rate limits: multi-image consistency check (T10) sends multiple images per claim — monitor token usage per call and consider batching if rate limits are hit on free tier

•  Hive Moderation free tier (1,000 calls/month): sufficient for testing; for production with high claim volume, budget for paid tier or rely on Groq fallback

•  Video call recording: the brief does not require call recording — do not add recording without explicit data privacy review (DPDP Act compliance for Indian users)

•  SQLite concurrency: the Phase 5 load test showed safe handling for 5 concurrent submissions. Video call + AI pipeline running simultaneously may exceed this — consider moving to PostgreSQL before production demo if concurrent agent sessions are expected

## 9.3 Out of Scope for This Plan

•  Real external payment gateway (wallet remains internal)

•  Non-Kerala state number plate support (future scope per original report)

•  Mobile application (React Native companion — future scope)

•  Federated learning for YOLO retraining across insurers (future scope)

End of AutoClaim v2.0 Implementation Plan Document